INDUSTRIAL NEXUS LITE

## Project Kickoff & 37-Day Execution Plan

### Project Status

Approved for Development

### Project Duration

37 Calendar Days

### Delivery Model

Agile Sprint-Based Execution

### Project Goal

Deliver a fully functional MVP of Industrial Nexus, a specialized B2B industrial logistics platform for the Lagos–Ogun industrial corridor.

# KICKOFF PHASE (DAY 1)

## Objectives

Finalize:

- Project Scope

- MVP Features

- User Roles

- Success Metrics

- Technical Architecture

## Deliverables

### Project Charter

Defines:

- Objectives

- Scope

- Deliverables

- Risks

- Constraints

### Technical Blueprint Approval

Approval of:

- Next.js Frontend

- NestJS Backend

- PostgreSQL Database

- Prisma ORM

- Event-Driven Architecture

### Repository Setup

Create:

industrial-nexus/

├── apps

├── admin-web

│   ├── client-portal

│   ├── driver-pwa

│   └── backend

├── packages

│   ├── ui

│   ├── types

│   └── config

# WEEK 1

## Foundation Sprint

### Goal

Build the system foundation.

### Backend

Implement:

- PostgreSQL Setup

- Prisma Setup

- Authentication Module

- RBAC

- User Management

Roles:

- Super Admin

- Operations

- Client

- Driver

### Frontend

Create:

- Design System

- Layout Framework

- Authentication Pages

### Deliverables

- Login System

- User Management

- Database Foundation

- Project Infrastructure

### Milestone

✅ Core Platform Operational

# WEEK 2

## Order & Kitting Sprint

### Goal

Implement logistics workflow foundation.

### Modules

#### Orders

Features:

- Create Order

- Edit Order

- Cancel Order

- View Order

#### Handling Tags

Support:

- Fragility Level

- Chemical Safety

- Vertical Storage

- Hazard Classification

#### Kitting Engine

Workflow:

Aggregation

↓

Technical Packaging

↓

Dispatch Ready

↓

Assigned

↓

Loaded

↓

In Transit

### Deliverables

- Order Management

- Kitting Management

- Handling Tag System

### Milestone

✅ End-to-End Order Creation Operational

# WEEK 3

## Dispatch & Weight Watch Sprint

### Goal

Implement dispatch intelligence.

## Driver Management

Features:

- Driver Profiles

- KYC Verification

- Availability Status

## Vehicle Management

Features:

- Capacity Tracking

- Vehicle Types

- Assignment Logic

## Weight Watch Engine

### Validation Logic

Vehicle Capacity

+

Cargo Weight

+

Cargo Compatibility

=

Dispatch Decision

### Rules

0–80% Safe

81–95% Warning

96–100% Near Capacity

Above 100% Blocked

### Compatibility Rules

Example:

Heavy Lubricants + Fragile Sensors

= REJECT

Unless:

Partitioned Vehicle = TRUE

### Deliverables

- Driver Management

- Vehicle Management

- Weight Watch Engine

### Milestone

✅ Smart Dispatch Validation Operational

# WEEK 4

## Tracking & Geofencing Sprint

### Goal

Implement Industrial Visibility Engine.

## GPS Tracking

Features:

- Real-Time Updates

- Driver Tracking

- Trip Monitoring

## Event-Driven Geofencing

### Radius A

Purpose:

Operational Awareness

Example:

500m

Trigger:

Notify Operations

### Radius B

Purpose:

Arrival Confirmation

Example:

100m

Trigger:

Mark Arrival

## Polygon Geofencing

Support:

- Industrial Estates

- Warehouses

- Factories

- Ports

Examples:

- Agbara Industrial Estate

- Flowergate Industrial Estate

- Ogun Guangdong FTZ

## Events

TRIP_STARTED

RADIUS_A_ENTERED

RADIUS_B_ENTERED

POLYGON_ENTERED

POLYGON_EXITED

POD_CAPTURED

TRIP_COMPLETED

## Deliverables

- Tracking Engine

- Geofencing Engine

- Event Processing Layer

### Milestone

✅ Industrial Visibility Engine Operational

# WEEK 5

## Control Tower Sprint

### Goal

Build operational dashboards.

## Admin Dashboard

Widgets:

- Active Trips

- Delayed Trips

- Weight Alerts

- Geofence Alerts

- SLA Alerts

## Client Portal

Features:

- Create Order

- Track Shipment

- View POD

- View SLA Status

## Analytics

KPIs:

- On-Time Delivery

- Fleet Utilization

- Driver Performance

- Delivery Trends

### Deliverables

- Admin Control Tower

- Client Portal

- Analytics Dashboard

### Milestone

✅ Operations Center Operational

# WEEK 6

## Driver PWA & Final Integration

### Goal

Complete delivery execution workflows.

## Driver PWA

Features:

- Login

- Assigned Trips

- SOP Checklist

- Live Tracking

- POD Capture

## Digital POD

Capture:

- Signature

- Photo

- Timestamp

- GPS Coordinates

## SLA Engine

Status Logic:

Green

Yellow

Red

### Deliverables

- Driver PWA

- POD System

- SLA Monitoring

### Milestone

✅ Full MVP Functional

# DAYS 36–37

## UAT & Deployment Readiness

### Testing

#### Unit Tests

- Services

- Controllers

- Utilities

#### Integration Tests

- Order Lifecycle

- Trip Lifecycle

#### End-to-End Tests

- Client → Order

- Operations → Assign

- Driver → Deliver

- Client → Confirm

## Bug Resolution

Resolve:

- Critical

- High

- Medium Priority Issues

## Deployment Preparation

Configure:

- Environment Variables

- Database Migration Scripts

- Backups

- Monitoring

# FINAL DELIVERABLE PACKAGE

At project completion:

### Backend

- NestJS API

- PostgreSQL Database

- Prisma Schema

### Frontend

- Admin Web Portal

- Client Portal

- Driver PWA

### Core Engines

- Weight Watch

- Event-Driven Geofencing

- Kitting Workflow

- SLA Monitoring

### Documentation

- Architecture Documentation

- API Documentation

- Deployment Guide

- User Guide

# SUCCESS CRITERIA

The MVP will be considered successful when:

- Weight Watch prevents invalid dispatches

- Event-driven geofencing generates accurate operational events

- Drivers can complete deliveries entirely via PWA

- Clients can create and track shipments

- Operations can monitor all trips from a central dashboard

- SLA status is visible in real time

- End-to-end logistics workflow functions without manual intervention

Target Outcome: A fully demonstrable MSc-capstone-grade logistics platform with clear commercial viability for industrial logistics operations across Lagos and Ogun States.